## Slide 1: Project Management: Methods & Tools

## Slide 2
Project Management: Methodologies

## Slide 3: “Project Management Methodology”
Capstone Projects
What does this term even mean?
The strict textbook definition describes them as “systems of practices, techniques, procedures, and rules used by those who work in a discipline”
In simple – the methodologies are different processes, ONE of which we can choose at the start of a project, that:
provides guidance to the team on the project build; and
outline the steps to take to complete tasks needed by the overall deadline

## Slide 4: Method 1: Agile
Capstone Projects
Best suited for:
Projects that require flexibility and have a level of complexity or uncertainty. For instance, a product or service that hasn’t been built by the team.
Structure of Project Management:
  Projects are iterative and incremental – often broken up into discrete tasks and completed in “Agile Sprints” (1-4 weeks long)
  No. of sprints needed are determined at the start of the project
  Heavy focus on collaboration, especially between cross-functional teams & their customers
  Generally used by large, comprehensive teams and arguably, Scrum & Kanban are subsets of Agile Methodology

## Slide 5: Method 2: Scrum
Capstone Projects
Best suited for:
Projects that consists of teams of less than seven people who need a flexible approach to delivering a product or service. Generally, requires a bit of setup and often a level of management overseeing the project.
Structure of Project Management:
Set scrum team roles: Product owner, Scrum manager/master & development team
Scrum events: Sprint (iterative time boxes to accomplish goal/task), Sprint Planning, Daily Scrum (15 minute meeting at start of day), Sprint reviews & sprint ”retrospectives”
Scrum artifacts: Product backlog (where you list all requirements needed for viable product & listed in priority order) & Sprint backlog (tasks to be completed during next sprint)

## Slide 6: Method 3: Kanban
Capstone Projects
Best suited for:
Like Scrum, Kanban is fitting for projects with smaller teams, who need a flexible but productive approach to delivering a product or service. Importantly, Kanban emphasises visualisation of tasks!
Structure of Project Management:
  6 General Practices: Visualisation, Limiting WIP, Flow Management, Explicit Policies, Feedback Loops & Collaboration
  Kanban Board: Visualises the development process, including digital boards.
  Kanban Cards: Each card depicts a work item/task in the work process. Used to communicate progress with your team / client & represents information such as status, cycle time & deadlines
  Kanban “Swimlanes”: Kanban visualises workflow horizontally & distinguishes items/tasks by categorising them & their progress

## Slide 7: Other Popular Methods
Capstone Projects
There are other methodologies used to coordinate and organise project management, including:
Waterfall (falling popularity)
Lean
Six Sigma
PMI / PMBOK
To review these or see more detail: https://zenkit.com/en/blog/7-popular-project-management-methodologies-and-what-theyre-best-suited-for/

## Slide 8
Project Management: Tools

## Slide 9: Main Tool: Trello
Capstone Projects
We will use Trello to assist managing our project through from goal/task inception all the way to completion and handover:
Trello is a project management tool designed to help break projects into tasks and allow for horizontal workflow and progression
Trello is one of many pieces of software owned and run by the Australian-run Atlassian. One of the largest Australian tech companies.
Trello is broken up into three core parts: Boards, Lists & Cards (example: https://trello.com/b/djWbWhAf/video-status)

## Slide 10: Trello Setup
Capstone Projects
Plan of Attack for Remainder of Class:
Setup of Trello Account & Organising Home Workspaces (Goal: everyone register & on home page)
Familiarising ourselves with Home Page (Goal: Understand workspaces, members, boards & profile)
Understanding the Boards page & core items to track (Goal: Visibility settings, Active Members, Workspace area)
Setting up Board, Lists & Cards & how to bring in team members (Goal: Basic setup with team/client inside board workspace, card setup including members, labels, checklists, due dates & cover)
Advanced Project Management using Templates (Goal: Setup of Kanban Template Board & how it works)

## Slide 11: Trello Troubleshooting
Capstone Projects
If you get stuck whilst using Trello or want to expand knowledge:
Ask Us: Ask one of Dan or Alex for assistance!
LinkedIn-Learning: https://www.linkedin.com/learning-login/share?account=57076585&forceAccount=false&redirect=https%3A%2F%2Fwww.linkedin.com%2Flearning%2Ftrello-essential-training%3Ftrk%3Dshare_ent_url%26shareId%3D7lY4jtJOQk%252Bhmuk2gs6PWQ%253D%253D
Trello Help: Common issues encountered and support help
Online Guides: Plenty of guides, including YouTube, that show different approaches to Trello
Worst case - resort to watching Silicon Valley for tips: https://youtu.be/ercuK-MCZVg